# Website Migration Checklist for founderos.com

## 1. Pre-Migration Audit

#### Crawl Current Live Site

- All links from Black and White sites are listed and mapped - https://docs.google.com/spreadsheets/d/1hSWc7K8LEewn4mrUsw4aQAY8T81rMrdi6asRaBqX8r8/edit?gid=0#gid=0

#### Check CMS Path Differences

- Compare old vs. new site URLs.

- Ensure redirections are in place and functional.

- Validate canonical URL structure.

#### Integrations Audit

- Confirm all CTA links and form redirects go to the correct destinations.

- Check for hardcoded URLs in scripts, embeds, and integrations.

- Audit tools like HubSpot, Zapier, etc., for dependencies.

## 2. Redirection Plan

#### Webflow Redirects

- Use Webflow's 301 Redirects (Project Settings > SEO).

- Import all old → new URL mappings.

#### Wildcard Redirects (if applicable)

- Example for dynamic CMS paths:

  - /blog/* → /blog/:slug

  - /case-study/* → /case-studies/:slug

## 3. Testing & QA (Before Going Live)

#### Internal QA Checklist

- Test all 301 redirects using a redirect checker.

- Validate that CMS content renders correctly.

- Confirm that forms submit correctly and redirect to the correct page. Also, ensure that the parameters are included in the redirection.

- Ensure SEO metadata (meta title, description) is intact.

- Confirm Webflow integrations with HubSpot/n8n are functioning.

- Check interactive elements (sliders, modals, tabs).

- Validate favicon and OG preview images.

#### Broken Link Monitor Setup

- Enable 404 tracking in Fathom.

- Screaming Frog for broken link reporting.

## 4. Migration Execution

Domain Swap

- In Webflow Hosting Settings:

  - Set founderos.com as the primary domain.

  - Remove new.founderos.com from primary.

  - Ensure SSL is active.

  - Publish changes to all connected domains.

Redirect new.founderos.com to founderos.com

- Use easyredir.com to redirect all visitors from new.founderos.com → founderos.com for a consistent user experience and SEO.

DNS Confirmation

- The domain is managed via GoDaddy.:

  - A record → Webflow IP

  - CNAME (www) → proxy-ssl.webflow.com

- Webflow SSL regenerates automatically

Final Testing (After Swap)

- Re-crawl founderos.com with Screaming Frog.

- Spot check top 50 pages and random deep links.

- Test all forms and data flows.

- Monitor real-time data in Fathom, HubSpot, n8n, etc.

DNS TTL Adjustment

- Lower TTL for DNS records a few days before migration for faster propagation.

SSL Validation

- Check for no mixed content warnings on HTTPS pages after migration.

## 5. Post-Migration Monitoring

#### Tools & Monitoring  (Next Day)

- Resubmit sitemap in Google Search Console.

- Track traffic and events in Fathom Analytics.

- Use Fathom + Webflow to monitor 404s.

- Check n8n/Zapier logs for any failed data flows.

#### Final QA  (Next Day)

- Recheck everything on the site integrations, submissions, redirection, links everything to make sure everything is perfect.

#### Manual Checks (Next Day)

- Run site:founderos.com in Google to confirm indexing.

- Test performance on mobile and desktop via PageSpeed Insights.

- Recheck OG/social previews.

## 6. Backup & Deprecation of Black Site

#### Export Backup

- Export CMS content (CSV) and static pages.

- Apply a "noindex" meta tag to prevent SEO duplication.